

Guiding Students. Empowering Futures.

# AEC Website Development Schedule (7-Day Plan)

## Vision

To create a system where fresh new students are welcomed, supervised, and given every opportunity to thrive — because things will get better.

## Mission

* • Provide seamless arrival, accommodation, and school registration.
* • Offer monthly academic and personal development check-ins.
* • Maintain open, active communication with each student’s family or guardian.
* • Ensure freedom with structured supervision, grounded in consent and trust.

**DAY 1: Header + Intro + About Us**

* Header Navigation: Logo, About Us, Universities, FAQ, Contact Us, Secure Scholarship, Language Toggle
* Hero Section: Company Logo, Name, Catch Phrase, Slogan
* About Us: Vision and Mission

**DAY 2: Value Proposition + Services + Forms**

* Why Choose AEC? (Student Count, Recognized Universities, Accommodation, Jobs)
* Our Services
* Secure Scholarship Forms: Student & Representative
* Step-by-Step Guide: How to Start Studying via AEC

**DAY 3: Founders + Partners + Footer**

* Meet Our Founders: Alaa Mohammed, Samuel Babalola
* Our Partner Universities: NEU, CIU, EMU
* Closing Phrase & Scholarship Link
* Footer: Contact Info, Socials, Quick Links

**DAY 4: Forms + University Info**

* Student & Rep Application Forms linked to 'Secure Scholarship' button
* Dedicated pages for NEU, CIU, EMU:
* - Admission Requirements
* - Tuition Fees
* - Scholarship Info (if any)

**DAY 5: Specializations + Styling**

* Completion of dedicated university pages
* Available Specializations Page:
* - Medicine, Engineering, Law, Business, Arts, etc.

**DAY 6: Team + Website Styling**

* Website Styling:
* - Page scroll animations
* - Hover effects
* - Color finalization (Navy Blue, Gold, White, Light Greys)
* Meet Our Team Page:
* - Staff photos in a consistent frame style
* - Department title and responsibility

**DAY 7: Partnership Page**

* Invitation to support AEC (financially or logistically)
* Embedded interest form